|  | The Owner/Occupier | Operation Resilience Hampshire Highways Trafalgar House North Trafalgar Street Winchester, Hampshire, SO23 9DH ##### Tel: 0300 555 1388 (Roads and Transport) ##### 0300 555 1390 (Textphone) ##### Email: roads@hants.gov.uk |  |
| --- | --- | --- | --- |
| Enquiries to | Dan Batcheldor | My reference | W734/7044528 |
| Direct line |  | Your reference |  |
| Date | 15 October 2018 | Email |  |

IMPORTANT INFORMATION REGARDING HIGHWAY WORKS IN YOUR STREET.

Head of Highways (Operations)

Chris Peake BEng CEng MICE

##### Director of Economy, Transport and Environment

Stuart Jarvis BSc DipTP FCIHT MRTPI

Dear Sir/Madam

W734 Brook Lane, Hambledon – Drainage Works - Operation Resilience

As part of Operation Resilience, Hampshire County Council’s programme to make Hampshire’s roads more resilient to the effects of extreme weather and heavy traffic, this letter is to advise of upcoming drainage improvement works on Brook Lane, Hambledon Road and East Street, Hambledon.

The works are programmed to start Monday 22nd October 2018 and are expected to last for up to 26 days, being carried out in the following phases:

Phase 1 - Hambledon Road between East Hoe Road and Green Lane; Brook Lane between Hambledon Road and Green Lane – approximately 14 days duration.

Phase 2 -  Brook Lane between Hambledon Road and East Street – approximately 10 days duration.

Phase 3 - East Street - approximately 2 days duration.

The works in phases1 and 2 will be completed under road closures between 09.30 - 16.00 Monday to Friday, and the  East Street works for phase 3 will be completed under temporary traffic lights between 09.30-16.00 Monday to Friday. The road will be open as normal during the evenings and weekends.

The above timescales are weather dependent, any significant changes to the scheduled dates will be made clear on the yellow sign boards located at the works limits.

For your safety and that of our workforce, we are unable to guarantee vehicular access to and from your property during working hours. Pedestrian access will always be available.

Thank you for your co-operation and, if you need more information regarding these works, please call our contact centre on 0300 555 1388.

Yours faithfully,

Operation Resilience

Head of Highways (Operations)

Chris Peake BEng CEng MICE

##### Director of Economy, Transport and Environment

Stuart Jarvis BSc DipTP FCIHT MRTPI